The Hope Buss

<LouInnovate>

Date

Feb 4, 2026

Table of Contents

Introduction	2

Project Management Approach	2

Project Scope	3

Milestone List	3

Schedule Baseline and Work Breakdown Structure	4

Change Management Plan	5

Communications Management Plan	6

Cost Management Plan	8

Procurement Management Plan	10

Project Scope Management Plan	10

Schedule Management Plan	11

Quality Management Plan	13

Risk Management Plan	14

Risk Register	15

Staffing Management Plan	15

Resource Calendar	17

Cost Baseline	17

Quality Baseline	18

Sponsor Acceptance	20

| Version | Author | Date | Change Made |
| --- | --- | --- | --- |
| 1.0 | LouInnovate | 1/26/26 | Initial Draft |
| 2.0 | LouInnovate | 2/4/26 | Final Draft |

# Introduction

The Implementation phase of The Hope Buss Project has recently been approved to move forward for project initiation within the development class.  This project will result in the continuation of The Hope Buss Project from System Analysis and Design. The implementation of the project will focus on Transforming the approved system design into a fully functional solution that delivers measurable value to the client. Specifically, the project aims to provide progressive technological solutions that improve productivity and efficiency of the website for the front-end and backend.

So far we have been successful in accessing and reviewing prior work to gain a comprehensive understanding of the Hope Buss’ organizational needs and objectives. This review has allowed the team to clearly define project scope (without a rubric so far), identify functional requirements, and recognize features that align most closely with the clients expectations. By using this foundational work the implementation phase is positioned to deliver a solution that directly addresses the hope buses needs while remaining consistent with approved requirements to follow.

# Project Management Approach

The Project Manager, Martin Nguyen, has the overall authority and responsibility for managing and executing this project according to this Project Plan and any Subsidiary Management Plans.  The project team will consist of personnel comprised of students each handling key parts of the project, a Systems analyst, Project Manager, Developers, and Requirement Analysts. The project manager will work with all resources to perform project planning.  All project and management plans will be reviewed and approved by the project sponsor.  All funding decisions will also be made by the project sponsor.  Any delegation of approval authority to the project manager should be done in writing and signed by both the project sponsor and project manager.

The project team will be a matrix in that team members will continue to report to their instructor throughout the duration of the project.  The project manager is responsible for communicating with the Instructor on the progress and performance of each project resource.

# Project Scope

The scope of Loulnnovate’s project includes the planning, design, development, testing, and transition of the Hope Buss Service software package.  This software will meet or exceed Team software standards and any additional requirements established in the project charter.  The scope of this project also includes completion of all documentation to be used in conjunction with the software.  Project completion will occur when the software and documentation package has been successfully executed and transitioned to The Non-Profit Organization group for implementation.

All Hope Buss project work will be performed internally and no portion of this project will be outsourced.  The scope of this project does not include any changes in requirements to standard operating systems to run the software, software updates, or revisions.

# Milestone List

The chart below lists the major milestones for The Hope Buss Project.  This chart is comprised of mostly major project milestones such as completion of a project phase or milestone review.  There can be smaller milestones that may not be included on this chart but are included in the project schedule and WBS(Work Breakdown Structure).  If there are any scheduling delays which may impact a milestone or delivery date, the project manager must be notified immediately, so proactive measures may be taken to mitigate slips in dates.  Any approved changes to these milestones or dates will be communicated to the project team by the project manager.

| Milestone | Description | Date |
| --- | --- | --- |
| Complete Requirements Gathering | All requirements for The Hope Buss must be determined to base design upon | TBA |
| Complete Hope Buss Design | This is the theoretical design for the software and its functionality | TBA |
| Complete Hope Buss Programming | All Programming completed resulting in software prototype | TBA |
| Complete Hope Buss Testing and Debugging | All functionality tested and all identified errors corrected | TBA |
| Complete Transition of Hope Buss to Non-Profit Organization | Completed software and documentation transitioned to Non-Profit Organization to begin Implementation | TBA |

# Schedule Baseline and Work Breakdown Structure

The WBS for The hope Buss Implementation Project is Organized into manageable tasks and activities required to successfully complete the project. The scheduled baseline establishes the approved timeline that will be used to monitor progress and manage schedule related changes. Both the WBS and scheduled baseline were agreed upon by all team members.

The schedule was reviewed and approved and will serve as the primary reference for tracking project progress. The project manager will maintain the schedule as a gantt chart. Any proposed changes to the schedule will follow the projects change control process period if any changes to the schedule are required they will be reviewed by the project manager and the rest of the team In order to assess potential impacts to timeline, scope, resources, and risk. Changes that significantly affect the approved schedule will be escalated for further review and approval. Once approved, the schedule and related documentation will be updated and changes will be communicated to stakeholders in accordance with project communication and changes management practice.

# Change Management Plan

The following steps comprise Loulnnovate Team change control process for all projects and will be utilized on the Hope Buss project:

Step #1: Identify the need for a change (Any Stakeholder)

Requestor will submit a Hope Buss Change request to the database

Step #2: Log change in the change request register (Project Manager)

The project manager will maintain a log of all change requests for the duration of the 	project

Step #3: Conduct an evaluation of the change (Project Manager, Requestor)    The project manager will conduct an evaluation of the impact of the change to risk, management, schedule, and the scope

Step #4: Submit change request to the Team

The project manager will submit the change request and analysis to the CCB for review

Step #5: Change Team Decision (CTD)

The Project Team will discuss the proposed change and decide whether or not it will be approved 	based on all submitted information

Step #6: Implement change (Project Manager)

If a change is approved by the Project Team , the project manager will update and re-baseline        project documentation as necessary as well as ensure any changes are communicated to 	the Non-Profit Organization and stakeholders

Any team member or stakeholder may submit a change request for the Hope Buss  Project.  The Hope Buss. The instructor will chair the Team and any changes to project scope, cost, or schedule must meet his approval.  All change requests will be logged in the change control register by the Project Manager and tracked through to completion whether approved or not.

# Communications Management Plan

This Communications Management Plan sets the communications framework for this project.  It will serve as a guide for communications throughout the life of the project and will be updated as communication requirements change.  This plan identifies and defines the roles of LouInnovate project team members as they pertain to communications.  It also includes a communications matrix which maps the communication requirements of this project, and communication conduct for meetings and other forms of communication.  A project team directory is also included to provide contact information for all stakeholders directly involved in the project.

The Project Manager will take the lead role in ensuring effective communications on this project.  The communications requirements are documented in the Communications Matrix below.  The Communications Matrix will be used as the guide for what information to communicate, who is to do the communicating, when to communicate it, and to whom to communicate.

| Communication Type | Description | Frequency | Format | Participants/ Distribution | Deliverable | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| Weekly Status Report | Email summary of project status | Weekly | Email | Project Sponsor, Team and Stakeholders | Status Report | Project Manager |
| Weekly Project Team Meeting | Meeting to review action register and status | Weekly | In Person | Project Team | Updated Action Register | Project Manager |
| Project Monthly Review (PMR) | Present metrics and status to team and sponsor | Monthly | In Person | Project Sponsor, Team, and Stakeholders | Status and Metric Presentation | Project Manager |
| Project Gate Reviews | Present closeout of project phases and kickoff next phase | As Needed | In Person | Project Sponsor, Team and Stakeholders | Phase completion report and phase kickoff | Project Manager |
| Technical Design Review | Review of any technical designs or work associated with the project | As Needed | In Person | Project Team | Technical Design Package | Project Manager |

Project team directory for all communications is:

| Name | Title | E mail |
| --- | --- | --- |
| James Chrisman | Project Sponsor | david.chrisman@louisville.edu |
| Martin Nguyen | Project Manager | martin.nguyen@louisville.edu |
| Gerrit Kloek | Systems Analyst | gerrit.kloek@louisville.edu |
| Sara Alshimary | Developer | sara.alshimary@louisville.edu |
| Bellaa Mbabazi | Developer | bella.mbabazi@louisville.edu |
| Trey Madry | Requirements Analyst | trey.madry@louisville.edu |

Communications Conduct:

Meetings:

The Project Manager will distribute a meeting agenda at least 2 days prior to any scheduled meeting and all participants are expected to review the agenda prior to the meeting.  During all project meetings the timekeeper will ensure that the group adheres to the times stated in the agenda and the recorder will take all notes for distribution to the team upon completion of the meeting.  It is imperative that all participants arrive to each meeting on time. Meeting minutes will be distributed no later than 24 hours after each meeting is completed.

Email:

All email pertaining to the Hope Buss Project will be professional and provide brief communication.  Email will be distributed to the correct project participants in accordance with the communication matrix above based on its content. The Project Manager should be included on any email pertaining to the project.

Informal Communications:

While informal communication is a part of every project and is necessary for successful project completion, any issues, concerns, or updates that arise from informal discussion between team members must be communicated to the Project Manager so the appropriate action may be taken.

# Cost Management Plan

The Cost Management Plan outlines the approach The Hope Buss will use to manage and oversee project costs during the early stages of helping with the Hope Buss project initiative. Since the project is still in its initial planning phase, this document focuses on establishing the processes, responsibilities, and standards that will guide cost estimation, budgeting, monitoring, and reporting as more detailed financial information becomes available. These guidelines ensure that the project team maintains transparency, accountability, and alignment with The Hope Buss’s mission to responsibly steward resources for community impact.

This plan will include:

- Identification of who is responsible for managing project costs

- Clarification of who has authority to approve budget adjustments

- Definition of how cost performance will be measured once baselines are established

- Description of reporting expectations, formats, and communication pathways

As for the Project Manager, they will be responsible for coordinating early cost‑related activities, including gathering preliminary estimates, documenting assumptions, and preparing the foundation for future cost tracking. As the project progresses and more detailed information becomes available, I will develop the cost baseline, refine estimates, and implement earned value methods to monitor performance. Any changes to the budget or cost structure will require approval from The Hope Buss Project Sponsor.

Control accounts will be established at the appropriate level of the Work Breakdown Structure (WBS) once the project scope is fully defined. These accounts will serve as the primary points for tracking expenditures and evaluating performance. During this early phase, cost tracking will focus on planning, documentation, and establishing the structure needed for accurate monitoring later in the project.

Formal cost performance metrics such as the Cost Performance Index (CPI) and Schedule Performance Index (SPI) will be introduced once the cost baseline is approved. Variance thresholds, reporting frequency, and escalation procedures will be finalized at that time. Until then, cost reporting will focus on qualitative updates, emerging risks, and any anticipated financial impacts that may influence planning.

As the project evolves, this Cost Management Plan will be updated to reflect finalized budgets, baselines, and performance thresholds. Early communication of potential cost concerns will be prioritized to ensure the Project Sponsor remains informed and able to guide decision‑making as the project moves toward execution.

# Procurement Management Plan

The Procurement Management Plan outlines the approach The Hope Buss will use to identify, evaluate, and manage procurement needs for developing the Hope Buss’s project. At this early stage, the focus is on establishing clear procedures and responsibilities to ensure that any future procurement activities are aligned with the organization’s values of transparency, equity, and community impact.

For the Project Manager, they will be responsible for overseeing procurement planning and coordinating with the Program Management Office (PMO), contracts, and purchasing teams. I hold approval authority for procurement actions up to $50,000 (using as a placeholder). Any procurement exceeding this threshold will require review and approval from The Hope Buss Project Sponsor.

Although this project currently anticipates minimal procurement needs, any required goods or services will be identified, reviewed, and documented through the PMO. These items will then be evaluated by the contracts and purchasing groups to determine make-or-buy decisions, initiate vendor selection, and manage purchasing and contracting processes.

Once procurement activities begin, the project manager will be responsible for monitoring vendor performance, ensuring contract compliance, and communicating results to the purchasing and contracts teams. Any issues or deviations will be escalated promptly to maintain accountability and project integrity.

For larger or more complex initiatives, this Procurement Management Plan may be maintained as a standalone document or included as an appendix to the Project Management Plan. As the project evolves, this plan will be updated to reflect specific procurement actions, vendor relationships, and contract terms.

# Project Scope Management Plan

Scope management for the Hope Buss Project will be the responsibility of the Team with oversight from the Project Manager.  The scope for this project is defined by the Scope Statement and Work Structure.  The Project Manager, Sponsor, and Stakeholders will establish and approve documentation for measuring project scope which includes deliverable quality checklists and work performance measurements.

Proposed scope changes may be initiated by the Project Manager, Stakeholders or any member of the project team.  All change requests will be submitted to the Project Manager who will then evaluate the requested scope change.  Upon acceptance of the scope change request the Project Manager will discuss the requested Scope change with the Project Team and Project Sponsor for acceptance.  Upon approval of scope changes by the Project Team and Project Sponsor the Project Manager will update all project documents and communicate the scope change to all stakeholders.  Based on feedback and input from the Project Manager and Stakeholders, the Project Sponsor is responsible for the acceptance of the final project deliverables and project scope.

The Project Sponsor is responsible for formally accepting the project’s final deliverable.  This acceptance will be based on a review of all project documentation, testing results, beta trial results, and completion of all tasks/work packages and product functionality.

# Schedule Management Plan

Project schedules for the Hope Buss Project will be created using TBA starting with the deliverables identified in the project’s Work Breakdown Structure (WBS).  Activity definition will identify the specific work packages which must be performed to complete each deliverable.  Activity sequencing will be used to determine the order of work packages and assign relationships between project activities.  Activity duration estimations will be used to determine  the number of class periods required to complete work packages.  Resource estimating will be used to assign resources to work packages in order to complete schedule development.

Once a preliminary schedule has been developed, it will be reviewed by the project team and any resources tentatively assigned to project tasks.  The project team and resources must agree to the proposed work package assignments, durations, and schedule.  Once this is achieved the project sponsor will review and approve the schedule and it will then be base lined.

In accordance with TSI’s organizational standard, the following will be designated as milestones for all project schedules:

- Completion of scope statement and WBS/WBS Dictionary

- Base lined project schedule

- Approval of final project budget

- Project kick-off

- Approval of roles and responsibilities

- Requirements definition approval

- Completion of data mapping/inventory

- Project implementation

- Acceptance of final deliverables

Roles and responsibilities for schedule development are as follows:

The project manager will be responsible for facilitating work package definition, sequencing, and estimating duration and resources with the project team. The project manager will also create the project schedule using MS Project 2007 and validate the schedule with the project team, stakeholders, and the project sponsor.  The project manager will obtain schedule approval from the project sponsor and baseline the schedule.

The project team is responsible for participating in work package definition, sequencing, duration, and resource estimating.  The project team will also review and validate the proposed schedule and perform assigned activities once the schedule is approved.

The project sponsor will participate in reviews of the proposed schedule and approve the final schedule before it is base lined.

The project stakeholders will participate in reviews of the proposed schedule and assist in its validation.

# Quality Management Plan

The Quality Management Plan establishes the processes, standards, and responsibilities that will guide how quality is defined, measured, and maintained throughout the Hope Buss Project. Because the project is still in its early stages, this plan focuses on setting expectations, outlining roles, and creating a framework that ensures all deliverables meet the standards agreed upon by The Hope Buss, the project team, and key stakeholders.

Quality management ensures that project work is completed not only on time and within scope, but also at a level that reflects The Hope Buss’s commitment to reliability, accessibility, and community impact. This plan includes quality assurance, quality control, and continuous monitoring to ensure that all project outputs meet the required level of acceptance.

Quality Roles and Responsibilities

Project Sponsor

- The Project Sponsor is responsible for approving all quality standards for the Hope Buss Project. The Sponsor will review major deliverables to ensure they meet the agreed‑upon requirements and will provide final acceptance of the completed project.

Project Manager

- The Project Manager oversees quality management throughout the project lifecycle. This includes implementing the Quality Management Plan, ensuring that all tasks and deliverables adhere to approved standards, and coordinating with team members to address quality concerns. The Project Manager will also ensure that any approved changes to quality standards are communicated and documented.

Quality Specialists / Reviewers

- If assigned, Quality Specialists will support the Project Manager by helping define quality criteria, recommending tools or methods for monitoring quality, and maintaining quality logs. They will assist in verifying that deliverables meet the established standards before they are submitted for approval.

Project Team Members

- All team members share responsibility for producing work that meets quality expectations. They will follow established standards, participate in quality reviews, and communicate any issues that may affect the quality of deliverables.

Quality Assurance

- Quality assurance focuses on the processes used to complete the project. It ensures that the methods, workflows, and tools used by the team support consistent, high‑quality outcomes. During this early phase, quality assurance will involve:

  - Establishing clear acceptance criteria for each deliverable

  - Reviewing processes to ensure they support efficiency and accuracy

  - Documenting standards and updating them as the project evolves

  - As the project progresses, the Project Manager will work with the team to refine these processes and ensure they remain aligned with project goals.

Quality Control

Quality control focuses on verifying that completed deliverables meet the established standards. This includes:

- Reviewing work packages for completeness and accuracy

- Checking deliverables against acceptance criteria

- Documenting defects, issues, or deviations

- Ensuring corrections are made before deliverables move forward

Quality control activities will be performed throughout the project, with more formal reviews occurring at major milestones.

Quality Monitoring and Updates

Quality will be monitored continuously through team check‑ins, milestone reviews, and feedback from stakeholders. If quality issues arise or standards need adjustment, the Project Manager will coordinate updates to the Quality Management Plan. Any changes must be reviewed and approved by the Project Sponsor before implementation.

# Risk Management Plan

The Risk Management Plan outlines the approach the project team will use to identify, assess, and manage risks throughout the lifecycle of the Hope Buss Project. Because the project is still in its early stages, this plan focuses on establishing a clear framework for recognizing potential challenges, evaluating their impact, and implementing strategies to reduce or prevent negative effects on project objectives.

Effective risk management ensures that the project remains on track, within scope, and aligned with The Hope Buss’s mission to deliver reliable, community‑centered solutions. By proactively identifying risks, the team can make informed decisions, allocate resources appropriately, and maintain transparency with stakeholders.

Risk Management Approach:

The project team will use a structured, proactive approach to risk management. This includes:

- Identifying risks early through team discussions, stakeholder input, and review of project assumptions

- Documenting risks in a centralized risk register

- Assessing risks based on likelihood and potential impact

- Prioritizing risks to determine which require immediate attention

- Developing mitigation strategies to reduce the probability or impact of high‑priority risks

- Monitoring risks continuously throughout the project lifecycle

- Escalating critical risks to the Project Sponsor when necessary

This approach ensures that the risks are not only recognized but actively managed as the project evolves.

Roles and Responsibilities

Project Manager

The Project Manager is responsible for leading the risk management process. This includes facilitating risk identification sessions, maintaining the risk register, monitoring risk status, and ensuring mitigation strategies are implemented. The Project Manager will also communicate significant risks to the Project Sponsor and recommend corrective actions when needed.

Project Team

Team members are responsible for identifying risks within their areas of work, reporting emerging concerns, and supporting mitigation efforts. They will participate in risk discussions and help evaluate the likelihood and impact of identified risks.

Project Sponsor

The Project Sponsor will review high‑impact or escalated risks and provide guidance or approval for major mitigation actions. The Sponsor will also support decisions that may affect scope, schedule, or resources in response to critical risks.

Risk Identification and Documentation:

Risks will be identified through.

- Team brainstorming sessions

- Review of project scope, schedule, and resource assumptions

- Stakeholder feedback

- Lessons learned from similar projects

- All identified risks will be documented in the Risk Register, which will include:

- Risk description

- Likelihood rating

- Impact rating

- Priority level

- Mitigation strategy

- Risk owner

- Status updates

- The Risk Register will be updated regularly as new risks emerge or existing risks change.

- Risk Analysis and Prioritization

- Each risk will be evaluated based on:

- Likelihood (probability of occurring)

- Impact (effect on scope, schedule, cost, or quality)

- Risks will be categorized as low, medium, or high priority. High‑priority risks will receive immediate attention and may require escalation to the Project Sponsor.

Risk Mitigation and Monitoring

For each significant risk, the project team will develop mitigation strategies that may include:

- Avoiding risk

- Reducing the likelihood

- Reducing the impact

- Transferring the risk (e.g., through contracts or partnerships)

- Accepting the risk with monitoring

The Project Manager will review risks during weekly team meetings and provide updates during monthly status reviews. If a risk becomes critical or threatens project objectives, the Project Manager will notify the Project Sponsor immediately.

Planning Updates

As the project progresses, the Risk Management Plan will be updated to reflect new risks, changes in project conditions, and lessons learned. This ensures that risk management remains an active, ongoing process rather than a one‑time activity.

# Risk Register

The Risk Register for this project is provided in Appendix C, Risk Register.

# Staffing Management Plan

The Hope Buss project will consist of a matrix structure with support from various internal organizations.  All work will be performed internally.  Staffing requirements for the Hope Buss Project include the following:

Project Manager (1 position) – responsible for all management for the Hope Buss Project.  The Project Manager is responsible for planning, creating, and/or managing all work activities, variances, tracking, reporting, communication, performance evaluations, staffing, and internal coordination with functional managers.

Systems analyst (1 position) – responsible for Overseeing coding and programming tasks for the Hope Buss Project as well as ensuring functionality is compliant with quality standards.  Responsible for working with the Project Manager to create work packages, manage risk, manage schedules, identify requirements, and create reports.  The Systems Analyst will be managed by the Project Manager who will provide performance feedback to the instructor as needed.

Developers (2 positions) – responsible for coding and programming for the Hope Buss Project.  All coding and programming tasks will be reviewed by the Systems Analyst prior to implementation.  Responsibilities also include assisting with risk identification, determining impacts of change requests, and status reporting.  The Developer will be managed by the Project Manager and feedback will be provided to the team for performance evaluations by the Project Manager and Systems Analyst.

Requirements Analyst (1 position) – responsible for assisting the Project Manager in creating Requirements control and assurance standards.  The Requirements Analyst is also responsible for maintaining Requirements control and Requirement logs throughout the project.  The Requirements Analyst will be managed by the Project Manager who will also provide feedback.

The Project Manager will negotiate with all necessary Non-Profit Organization Personnel and The Instructor in order to identify and assign resources for the Hope Buss Project.  All resources must be approved by the appropriate Instructor before the resource may begin any project work.  The project team will co-locate as needed and meet remotely when colocation is not possible.

# Resource Calendar

The Hope Buss Project will require all project team members for the entire duration of the project although levels of effort will vary as the project progresses.  The Project is scheduled to last the entire spring semester with standard 15-20 hour work weeks. The Calendar for this project will be made available once we have a clear outline of the project moving forward. Hopefully after this draft.

# Cost Baseline

The cost baseline for the Hope Buss implementation project includes all budgeted costs (theoretical costs for now) for the successful completion of the project.

| Project Phase | Budgeted Total | Comments |
| --- | --- | --- |
| Planning | $350,000 | Includes work hours for all project team members for gathering requirements and planning project |
| Design | $250,000 | Includes work hours for all project team members for work on The hope Buss conceptual design |
| Coding | $200,000 | Includes all work hours for coding of the Hope Buss |
| Testing | $175,000 | Includes all work hours for testing (including beta testing) of Hope Buss software |
| Transition and Closeout | $150,000 | Includes all work hours for transition to operations and project closeout |

# Quality Baseline

The Quality Baseline establishes the minimum acceptable standards that all deliverables for the Hope Buss Project must meet before they can be reviewed, approved, or transitioned to stakeholders. It serves as the reference point for evaluating the quality of project output and ensures that all work aligns with The Hope Buss’s expectations for the accuracy, usability, and even community impact.

Because the project is still in its early phases, the Quality Baseline focuses on defining clear criteria for deliverables rather than measuring performance against completed work. As the project progresses and deliverables are produced, this baseline will guide quality reviews, testing activities, and acceptance decisions.

Quality Baseline Criteria:

Completeness

- Deliverables must include all required components as defined in the project scope, WBS, and requirements documentation.

Accuracy

- Information, data, and functionality must reflect the approved requirements and be free of errors or inconsistencies.

Usability

- Deliverables must be clear, accessible, and easy for stakeholders and end users to understand or operate.

Consistency

- All documents, designs, and technical outputs must follow established formatting, terminology, and structural guidelines.

Compliance

- Deliverables must adhere to any organizational, academic, or technical standards relevant to The Hope Buss project.

Review and Approval Readiness

- Work must be polished, internally reviewed, and prepared for formal evaluation by the Project Manager and Project Sponsor.

As the project evolves, the Quality Baseline may be refined to incorporate the additional standards, lessons learned, or updated requirements. Any changes will be reviewed by the Project Manager and approved by the Project Sponsor before applying.

# Sponsor Acceptance

Approved by the Project Sponsor:

Date:1/29/2026

<Project Sponsor> TBD

<Project Sponsor Title>TBD